HtE Project Progress Audit
13 July 2017
Project	Percent Complete	Status	Budget Req	Budget Approved	Next Major Milestone	Subsequent Milestones to complete
Vending Machine	10%		>$50		CNC session to be booked
Acrylic Offcut Shelves		Waiting On CNC	>$50		CNC session to be booked
3D printing Display Plinth		Waiting On CNC	>$50		CNC session to be booked
Line Robot		Alpha Test Complete	>$50		Test working prototype
Prusa 1 & 2		Pause Beta Complete	-		Software and Calibration to be completed	Documentation / Dev Induction Learning Materials / Dev Engagement workshop
Leapfrog		Pause	-		Get it moving
Xcarve	95%	Waiting on Completion of Documentation	-		Public Documentation	Review Induction Learning Materials
3dScanner (ciclop)	80%	Requires more design & build work	>$25		Rework Design to integrate Z axis	Documentation / Induction Learning Materials / Dev Engagement workshop
People Scanner	25%	Waiting on CNC and other fabrication	>$50		Get it moving	Documentation / Induction Learning Materials / Dev Engagement workshop
HiRes Scanner	25%		?			Research / Proposal / Create Proof of Concept / Design / Documentation / Induction Learning Materials / Dev Engagement workshop
Contra Cabinet	80%		>$10			Get Panel Working
Portable Spray booth		Prototype Complete waiting on ?	-			Documentation / Induction Learning Materials / Dev Engagement workshop
Laser Material Display	60%	Samples?	-			Prototype / Collect Samples / Cut/etch Samples / Fabricate Board / Install
A4 Vacuum Former	95%		-			Complete Documentation
Rotocaster	95%		-			Complete Documentation
A2 Vacuum Former	10%		~$500		Plan Out Project stages	Order 1st lot of Parts / Commence fabrication components for initial bench testing / Complete bench testing / Review Frame design / Fabricate Frame & install components / Function test / debug / Material testing / Commence dev on engagement workshop / Complete Documentation on Build / Update final design files / Promote